# Enterprise Agentic RAG Platform

## Development Blueprint v1.0

# 1. Project Overview

## Goal

Build a production-ready Enterprise Agentic RAG Platform capable of:

- Document ingestion

- Enterprise knowledge search

- Agentic retrieval workflows

- Multi-turn conversations

- Hallucination reduction

- Evaluation and benchmarking

- Multi-provider LLM support

- Local and cloud deployment

The system should run completely locally during development while allowing seamless migration to OpenAI, Anthropic, Gemini, Azure OpenAI, or future providers in production.

# 2. Key Objectives

### Functional Objectives

- Upload and process enterprise documents

- Build searchable knowledge bases

- Answer questions using retrieved context

- Support conversational memory

- Dynamically select retrieval strategies

- Provide source attribution

- Evaluate answer quality automatically

### Non-Functional Objectives

- Modular architecture

- Provider agnostic

- Local-first development

- Production ready

- Observable and monitorable

- Secure and governed

# 3. High-Level Architecture

User │ ▼ Frontend (React / Streamlit) │ ▼ FastAPI Backend │ ▼ LangGraph Agent Router │ ├── Query Rewriter │ ├── Query Expansion │ ├── Reformulation │ └── HyDE │ ├── Retrieval Layer │ ├── FAISS │ ├── BM25 │ └── Hybrid Search │ ├── Re-ranking Layer │ └── Cross Encoder │ ├── Context Compression │ ├── LLM Abstraction Layer │ ├── Ollama │ ├── Hugging Face │ ├── OpenAI │ ├── Anthropic │ ├── Gemini │ └── Azure OpenAI │ ├── Guardrails │ ├── Memory │ └── Evaluation

# 4. Technology Stack

## Backend

- Python 3.12+

- FastAPI

- LangChain

- LangGraph

## Frontend

- React

- TailwindCSS

Optional:

- Streamlit

## Database

- PostgreSQL

- Redis

## Vector Database

Development:

- FAISS

Future:

- PostgreSQL pgvector

- Pinecone

- Weaviate

## Embeddings

BAAI/bge-small-en-v1.5

## Re-ranking

cross-encoder/ms-marco-MiniLM-L-6-v2

## Evaluation

RAGAS

## Monitoring

- LangSmith

- OpenTelemetry

## Containerization

- Docker

- Docker Compose

# 5. Local Development Models

Development hardware target:

- CPU only

- 32 GB RAM

## Primary Model

Qwen/Qwen3-4B-Instruct

Purpose:

- Agent reasoning

- Query rewriting

- Response generation

Advantages:

- Good reasoning

- Runs locally

- Strong instruction following

## Secondary Model

google/gemma-3-4b-it

Purpose:

- Comparison testing

- Benchmarking

## Lightweight Testing Model

microsoft/Phi-4-mini-instruct

Purpose:

- Fast local testing

- CI pipelines

## Ollama Equivalents

qwen3:4b

gemma3:4b

phi4-mini

# 6. Embedding Model

BAAI/bge-small-en-v1.5

Purpose:

- Semantic retrieval

Advantages:

- Lightweight

- Fast

- High retrieval quality

# 7. Project Structure

enterprise-agentic-rag/

backend/ │ ├── api/ ├── agents/ ├── ingestion/ ├── retrievers/ ├── rerankers/ ├── evaluators/ ├── memory/ ├── guardrails/ ├── providers/ ├── llm/ ├── core/ └── tests/

frontend/ │ ├── react/ └── streamlit/

data/ │ ├── raw/ ├── processed/ └── vectorstore/

docker/ docs/ scripts/

docker-compose.yml requirements.txt README.md

# 8. LLM Provider Abstraction

## Supported Providers

### Local

- Ollama

- Hugging Face

### Cloud

- OpenAI

- Anthropic

- Gemini

- Azure OpenAI

## Provider Pattern

All business logic must use:

llm = LLMFactory.create()

Never directly instantiate providers inside business code.

# 9. Development Phases

# Phase 0 – Core Foundation

## Objective

Establish project structure and configuration.

### Deliverables

- FastAPI setup

- React setup

- Docker setup

- Environment management

- Logging

- Configuration management

### Features

- Pydantic Settings

- Structured Logging

- Environment Profiles

Output:

Working application skeleton.

# Phase 0.5 – Provider Abstraction Layer

## Objective

Support multiple LLM providers.

### Features

- Provider Interface

- Factory Pattern

- Dynamic Model Selection

- Fallback Providers

Example:

OpenAI ↓ Anthropic ↓ Ollama

Output:

Provider agnostic architecture.

# Phase 1 – Basic RAG

## Objective

Create a functioning RAG chatbot.

### Features

Document Ingestion

- PDF

- DOCX

Chunking

- Recursive splitting

- Metadata preservation

Embeddings

- BGE embeddings

Vector Search

- FAISS

Answer Generation

- Local Qwen model

Output:

Working RAG chatbot.

# Phase 2 – Hybrid Retrieval

## Objective

Improve retrieval quality.

### Features

BM25 Retrieval

Hybrid Search

Reciprocal Rank Fusion

Output:

Higher retrieval accuracy.

# Phase 3 – Query Understanding

## Objective

Improve recall.

### Features

Query Expansion

Query Reformulation

HyDE

Output:

Smarter retrieval pipeline.

# Phase 4 – Retrieval Optimization

## Objective

Improve ranking quality.

### Features

Multi Vector Retrieval

Cross Encoder Re-ranking

Context Compression

Output:

Higher answer relevance.

# Phase 5 – Evaluation Framework

## Objective

Measure system quality.

### Features

RAGAS

Metrics:

- Faithfulness

- Context Precision

- Context Recall

- Answer Relevance

Output:

Automated evaluation reports.

# Phase 6 – Conversational Memory

## Objective

Support multi-turn conversations.

### Features

Redis Session Memory

Conversation Summaries

Long-Term Memory

Output:

Context-aware assistant.

# Phase 7 – Safety & Governance

## Objective

Enterprise-ready controls.

### Features

Prompt Injection Detection

Hallucination Detection

PII Detection

Toxicity Detection

Guardrails

Output:

Safe enterprise assistant.

# Phase 8 – User Experience

## Objective

Improve usability.

### Features

Streaming Responses

Source Citations

Conversation Management

Document Management

Output:

Production-quality UX.

# Phase 9 – Agentic RAG

## Objective

Dynamic decision making.

### Features

LangGraph Agent Router

Strategy Selection

Retriever Selection

Query Rewrite Decision

Re-ranking Decision

Output:

Adaptive retrieval workflows.

# Phase 10 – Production Readiness

## Objective

Prepare for deployment.

### Features

Authentication

JWT

OAuth

Observability

LangSmith

OpenTelemetry

Feedback Collection

Output:

Enterprise deployment ready.

# Phase 11 – Advanced Agent Ecosystem

## Objective

Introduce specialized agents.

### Agents

Research Agent

Retrieval Agent

Evaluation Agent

Governance Agent

Knowledge Agent

Output:

Multi-agent architecture.

# Phase 12 – Knowledge Graph Enhancement

## Objective

Combine RAG with graph retrieval.

### Features

Entity Extraction

Relationship Mapping

Knowledge Graph Storage

Hybrid Graph + Vector Search

Output:

Improved reasoning and context discovery.

# 10. Future Enhancements

## OCR

- PaddleOCR

- Tesseract

## Multi-modal

- Image Understanding

- PDF Visual Analysis

## Fine-Tuning

- LoRA

- QLoRA

## Human-in-the-Loop

Approval workflows

## Agent Marketplace

Custom pluggable agents

# 11. Success Criteria

The completed platform must:

✓ Run fully locally

✓ Support cloud providers

✓ Support multiple document types

✓ Provide source citations

✓ Support hybrid retrieval

✓ Implement query rewriting

✓ Implement re-ranking

✓ Implement memory

✓ Implement guardrails

✓ Provide evaluation reports

✓ Support agentic workflows

✓ Be deployable with Docker

✓ Be suitable for AI Engineer and Agentic AI interviews

# 12. Resume Description

Built an Enterprise Agentic RAG Platform using FastAPI, LangGraph, Hugging Face Transformers, Ollama, FAISS, BM25, BGE Embeddings, Cross-Encoder Re-Ranking, Redis Memory, RAGAS Evaluation, Guardrails, and SSE Streaming.

Implemented Hybrid Retrieval, Query Rewriting (HyDE), Dynamic LLM Provider Selection, Agent-Based Retrieval Routing, Context Compression, Multi-Agent Workflows, and Enterprise Governance Controls to improve answer relevance and reduce hallucinations while supporting local and cloud model execution.